PROJECT PLAN DOCUMENT
(Due: 3rd September, 2017)

Project number	SSAD47
Project Title	Boostr Sales Assistant Bot
Document	Project Plan
Creation date	September 6 2017
Created By	Buggana Sathvik Sanjeev / Mugdha Yashodhan Abhyankar / Ayila Koushik Sai Achyuth
Client	Chirag Chowdhary, NebulaeSoft

# Brief problem statement
Boostrs’ primary goal is to enhance sales by computing and analyzing profitable behavior
among different companies based on their lead values. The project at hand essentially
consists of two parts. The first part renders API’s for the development of a dashboard
depicting a sales summary page, a sales pipeline page, and a sales performance page. It
also analyses the number of times users access certain news content. The second part is
about building a sales assistant (chat bot) where a user can ask questions in natural
language and get insights from his data in a conversational format.
# Team Members
Buggana Sathvik Sanjeev – Backend development, Overall Stats Model, API and Periodic updation of overall Stats. Point of Contact with Client
Mugdha Yashodhan Abhyankar – Backend Developemnt, Deal Summary Calculator, API and Monthly stats generation, Point of Contact with Client
Ayila Koushik Sai Achyuth - Backend Development, Sales Pipeline stats generation, API and Periodic generation of Pipline Stats, Point of contact with TA
# Team Communication
- GitLab
- Meetings ( Atleast twice a week)
- Informally via Messenger

# Development Environment
Programming Languages :
Java Script
Softwares Used:
NodeJs, ExpressJs, MongoDb, Mongoose, Cron.js, Morgon.Js, Winston..js, Async.Js , Kue.Js
Documentation Languages:
Markdown
Collaboration Tools:
Gitlab, Git
Editors:
Vim , Atom
Api Development:
Postman, Swagger
Database Manipulation:
MongoDb-Compass, Mongo

# Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Create draft requirements	28/08/17	R1	No
Finalize requirements	10/9/17	R1	Yes
Stats Calculator	10/10/17	R1	Yes
Work on Api’s	10/10/17	R1	Yes
Complete API wortk	10/11/17	R2	Yes
Periodic Stats calculation,	10/11/17	R2	Yes
Complete Documentation	12/11/17	R2	Yes